| Waterfall | Month |
| --- | --- |
| Requirements signed off | Month 1 |
| Design Completed and Approved | Month 2 |
| Implementation | Month 3-4 |
| Change Requested |  |
| Redefining Requirements, Sign off | Month 5 |
| Reworking Design and Re-Approval | Month 6 |
| Implementation | Month 7 |
| Testing | Month 8 |
| Deployment | Month 9 |

| Incremental Development | Month |
| --- | --- |
| Requirements documented | Week 1-2 Month 1 |
| Requirements Approved | Week 3-4 Month 1 |
| Design Completed | Week 5-6 Month 2 |
| Change Requested |  |
| Redefining Requirements | Week 7-8 Month 2 |
| Requirements Sign off | Week 9-10 Month 3 |
| Reworking Design | Week 11-12 Month 3 |
| Design Approval | Week 12-13 Month 4 |
| Implementation | Month 5 |
| Testing | Month 6 |
| Deployment | Month 7 |